⛰  PEAK RANDOMIZER

Application Build-Out Plan  v3

Now includes: Quiz Recommendation Engine  ·  Two Entry Points  ·  Updated Phasing

| YOU | ◼ | Account setup, credentials, purchases, decisions, testing |
| --- | --- | --- |
| CLAUDE CODE | ◼ | All code writing, config, wiring, deployment commands |
| SHARED | ◼ | Review cycles, feedback, smoke testing together |

# Product Vision

Peakbagger has the data. AllTrails has the trails. Neither one tells you what to do next.

Peak Randomizer is a decision engine for people who have the intent to summit but not the time or energy to plan. The app removes every friction point between "I want to get out this weekend" and actually standing on a summit. It picks the peak, hands you the trailhead, gives you just enough context to go, and gets out of the way.

The app does not collect behavioral data or build user profiles. It asks a small number of upfront questions — where you are, how much time you have, your fitness level, your vehicle — and generates a curated list from those answers. No tracking. No surveillance. Just a tailored recommendation and a push out the door.

| 🎲 Surprise Me The randomizer. Pick a region or list, hit the button, get a peak. Zero friction. Ships as MVP. |  | 🧭 Find My Next Peak The quiz. Answer 5 questions, get a curated list tailored to your location, time, fitness, and vehicle. Phase 3 feature. |
| --- | --- | --- |

Both paths lead to the same result card. Same infrastructure, same peak data, different entry point.

# Technology Stack

| Layer | Tool / Service | Purpose |
| --- | --- | --- |
| Frontend | Next.js (React) | Web app — current artifact code ports directly here |
| Hosting | Vercel | Auto-deploys from GitHub, free tier, HTTPS included |
| Database | Supabase | Postgres + auth + row-level security per user |
| Peak Data | OpenStreetMap / Overpass API | Free open source peak data — name, elevation, GPS, tags |
| Firecrawl Data | Your extracted Peakbagger data | Named list membership (14ers, highpoints, etc.) seeded into Supabase |
| OSM Proxy | Next.js API Routes | Server-side Overpass calls — no CORS, no browser limits |
| Peak Photo | Wikimedia Commons API | Free images via OSM wikimedia_commons tag |
| Peak Description | Wikipedia Summary API | 2-sentence description from Wikipedia page summary |
| Drive Time | Google Maps Distance Matrix | Travel time from user location to peak coordinates |
| Trailhead Links | AllTrails / Hiking Project | Deep-link search by peak name + coords — no scraping |
| Quiz Engine | Next.js + Supabase queries | 5-question filter logic — no external API, pure database filtering |
| Payments | Stripe | Challenge entry fees — all payment compliance handled |
| Domain | Namecheap / Cloudflare | Your public URL pointing to Vercel |
| Version Control | GitHub | Source code — Vercel auto-deploys on every push |
| Dev Tool | Claude Code (CLI) | Writes, edits, and wires all code |

# Phase 1 — Foundation & Personal Deployment

Goal: Get the randomizer live at a real URL. No accounts, no quiz, no result card yet. Just the spin working reliably in the real world — this is the baseline everything else builds on. Ship this first and use it yourself before adding anything else.

PHASE 1 TASKS — Foundation (MVP)

| Task / Step | Owner | Notes / Details |
| --- | --- | --- |
| Create a GitHub account | YOU | Free at github.com — all code lives here |
| Create a Vercel account and connect to GitHub | YOU | Free at vercel.com — sign in with GitHub login |
| Purchase a domain name | YOU | ~$10-15/yr — e.g. peakrandomizer.com via Namecheap or Cloudflare |
| Install Node.js and Claude Code CLI on Ubuntu | YOU | One-time setup — Claude Code walks you through it step by step |
| Initialize Next.js project and GitHub repo | Claude Code | Scaffolds full project structure, folder layout, config files |
| Port artifact React component into Next.js pages | Claude Code | Converts current prototype code into proper components |
| Build Overpass API server-side proxy route | Claude Code | Permanent fix for CORS — fast, reliable peak loading |
| Seed Firecrawl-extracted Peakbagger list data into Supabase | Claude Code | Imports your extracted named lists (14ers, highpoints, etc.) as curated seed data |
| Configure Vercel deployment and environment variables | Claude Code | Auto-deploy pipeline, secrets stored securely out of source code |
| Connect domain to Vercel | SHARED | You update DNS records, Claude Code provides the exact values to enter |
| Smoke test live deployment end to end | SHARED | Spin the randomizer in a real browser, verify peak data loads correctly |

# Phase 2 — The Result Card

Goal: Make the spin feel like something. After the randomizer lands, the result card becomes a launch pad — photo, description, drive time, and actionable links. This is what gives the app personality, differentiates it from a plain list, and gives people a reason to screenshot and share.

Built in three tiers — each independently shippable. Launch Tier 1 first, add the others as follow-on sessions.

TIER 1 — Free APIs · Ship First Peak photo · Wikipedia description · Elevation · No API cost

| Feature | Data Source | API / Method | Fallback if Missing |
| --- | --- | --- | --- |
| Peak Photo | Wikimedia Commons | OSM wikimedia_commons tag → Commons thumbnail API | Generic mountain silhouette placeholder |
| Wikipedia One-Liner | Wikipedia REST API | GET /page/summary/{name} → first 2 sentences | OSM description tag if present, else omit |
| Elevation Display | OSM (already in data) | Format with commas, show ft + meters side by side | Always available — no fallback needed |
| Prominence | OSM ele:prominence tag | Present in OSM for many named peaks | Omit field silently if tag missing |

TIER 2 — Drive Time + Trailhead Links Google Maps · AllTrails · Hiking Project · CalTopo · Fallback message

| Feature | Data Source | API / Method | Fallback if Missing |
| --- | --- | --- | --- |
| Drive Time | Google Maps API | Distance Matrix — user coords to peak lat/lon | Omit field, show coordinates only |
| AllTrails Link | AllTrails (deep link) | Search URL: alltrails.com/explore?q={peak+name} | Always generatable — AllTrails handles no-result case |
| Hiking Project Link | Hiking Project API | Free API — trails within 10mi of peak coords | Link to Hiking Project regional search page |
| CalTopo Link | CalTopo (deep link) | Map URL pre-centered on peak lat/lon | Always generatable from coordinates |
| No Trailhead Message | App logic | Triggered when Hiking Project returns 0 nearby results | "This one's open — good luck 🏔" + raw coordinates shown |

Google Maps API requires a Google Cloud account with billing enabled. Cost is ~$5 per 1,000 requests — negligible at low traffic. Claude Code builds the proxy route; you create the account and paste the key.

TIER 3 — Context & Character Nearest town · Season guide · Social proof · Share card

| Feature | Data Source | API / Method | Fallback if Missing |
| --- | --- | --- | --- |
| Nearest Town | OSM / Nominatim | Reverse geocode peak coords → nearest place + population | State name only if no nearby town |
| Best Season | App logic (hardcoded) | Elevation + state → best months lookup table, no API | Always available — pure logic, never fails |
| Spin Count | Supabase counter | Increment on each spin result — show as social proof | Omit until Supabase is live (Phase 4) |
| Share Card | Open Graph / Vercel OG | Dynamic OG image per peak for clean social sharing | Static branded fallback image |

Spin count and share card depend on Supabase being live in Phase 4. Nearest town and best season can ship with Tier 1 — they need no external service.

# Phase 3 — The Quiz Recommendation Engine

Goal: Add the second entry point. "Find My Next Peak" runs a five-question quiz and returns a curated list of 5–10 peaks tailored to the user's situation. No account required. No behavioral tracking. Five questions in, curated list out.

This is not a recommendation algorithm — it is a filter engine. The user's answers map directly to database query parameters. Simple, transparent, and requires no machine learning or user profiling.

THE FIVE QUIZ QUESTIONS

| # | Question | Options | Filters In the Database |
| --- | --- | --- | --- |
| 1 | Where are you located? | City / zip code entry | Geocode to lat/lon → filter peaks within selected drive radius using Google Maps or Nominatim |
| 2 | How far are you willing to drive? | Under 1 hr / 1–2 hrs / 2–4 hrs / All day drive | Maps to mile radius from user location — e.g. 1hr ≈ 60mi, 4hr ≈ 240mi |
| 3 | How would you rate your fitness? | Casual (flat walks) / Active (regular hiker) / Fit (long miles) / Athlete | Maps to elevation gain bands and trail distance limits in the peak dataset |
| 4 | Do you have a high-clearance or 4x4 vehicle? | Yes — 4x4 / Yes — high clearance / No — standard vehicle | Filters out peaks where trailhead access requires 4x4 (tagged in Supabase seed data) |
| 5 | How much time do you have? | A few hours / Full day / Weekend | Combines with fitness to set max round-trip distance and elevation gain ceiling |

How the Filter Logic Works

Each answer maps to one or more query constraints applied simultaneously against the peak database. No black box — the filtering is explicit and auditable.

- Location + drive time → bounding radius around user coordinates

- Fitness level → max elevation gain range (e.g. Casual = under 1,000ft gain, Athlete = 4,000ft+)

- Time available → max round-trip estimated hours (estimated from distance + gain)

- Vehicle → exclude peaks flagged as requiring 4x4 access in the seed dataset

- Fitness + time combined → final elevation band and trail length ceiling

The result is a list of 5–10 peaks that pass all five filters simultaneously. From that list, the app can either display all of them ranked by closest drive time, or randomly pick one and show the result card immediately — giving the user the option to "spin from my list" rather than the full database.

What the Quiz Does NOT Do

- It does not store the user's answers after the session ends

- It does not build a profile or track preferences over time

- It does not use location data beyond the single session

- It does not require an account — results are generated anonymously

If a user wants to save their curated list for later, they are shown an optional "save this list" prompt that requires creating a free account. Saving is opt-in, not required.

PHASE 3 TASKS — Quiz Engine

| Task / Step | Owner | Notes / Details |
| --- | --- | --- |
| Design quiz UI — 5 screens, one question per screen | Claude Code | Step-through form, progress indicator, clean mobile-friendly layout |
| Build location input with geocoding | Claude Code | Text entry geocoded to lat/lon via Nominatim (free) or Google Geocoding API |
| Build filter logic layer in Next.js API route | Claude Code | Maps each answer to Supabase query params — elevation, radius, gain, access type |
| Tag 4x4 / access-required peaks in Supabase seed data | SHARED | You identify which peaks in your Firecrawl data need 4x4 — Claude Code applies tags |
| Build curated results list view | Claude Code | Ranked by drive time, shows photo + elevation + drive time per peak in the list |
| Add "spin from my list" option on results page | Claude Code | Takes the filtered list and runs the randomizer spin on just those peaks |
| Add optional "save this list" prompt (no forced account) | Claude Code | Soft prompt after results — skippable, leads to Phase 4 account creation if accepted |
| Test quiz end to end across multiple answer combinations | SHARED | Run through edge cases — no results, very remote locations, extreme fitness settings |

# Phase 4 — User Accounts & Saved Lists

Goal: Users can optionally create an account to save curated lists, track peaks they have done, and access their history across sessions. Accounts are never required to use the randomizer or the quiz — they are only needed to persist data between visits.

PHASE 4 TASKS — Auth & Libraries

| Task / Step | Owner | Notes / Details |
| --- | --- | --- |
| Create Supabase account and new project | YOU | Free tier at supabase.com — takes about 5 minutes |
| Copy Supabase URL and anon key | YOU | Found in Supabase dashboard under Settings > API |
| Add Supabase credentials to Vercel environment variables | YOU | Claude Code provides the exact variable names to use |
| Design database schema | Claude Code | Tables: users, peaks, user_lists, spin_history, list_peaks — with row-level security |
| Integrate Supabase Auth into Next.js | Claude Code | Email/password sign-up + optional Google OAuth |
| Build peak library and saved list persistence | Claude Code | Saves quiz results and manual lists to Supabase per user |
| Wire spin counter to Supabase | Claude Code | Enables Tier 3 social proof — total spin count per peak |
| Build basic user profile page | Claude Code | Shows saved lists, peaks done, spin history at a glance |
| Test auth flows end to end | SHARED | Sign up, save a list, sign out, sign back in — verify everything persists |

# Phase 5 — Curated Challenges

Goal: Add the competition layer. Admins create named challenge lists with a peak set, time window, and entry fee. Participants pay to enroll and track their progress toward a physical reward. The commitment structure — money, a deadline, a tangible prize — is what drives completion rates.

PHASE 5 TASKS — Challenges & Payments

| Task / Step | Owner | Notes / Details |
| --- | --- | --- |
| Create a Stripe account | YOU | Free at stripe.com — required before any payment feature is built |
| Set up Stripe products and price points | YOU | You decide the entry fee per challenge — configured in Stripe dashboard |
| Copy Stripe API keys to Vercel environment variables | YOU | Public key + secret key — Claude Code specifies exact variable names |
| Build challenge creation UI (admin only) | Claude Code | Define: peak list, date window, entry fee, reward description, participant cap |
| Build public challenge browse and enroll page | Claude Code | Active challenges visible to all — entry fee, participant count, time remaining |
| Integrate Stripe Checkout for paid enrollment | Claude Code | Payment flow → webhook → enrollment record created in Supabase |
| Build participant progress tracker | Claude Code | Per-user checklist — peaks checked off, completion percentage, days remaining |
| Build admin completion dashboard | Claude Code | See who completed — used to trigger physical reward fulfillment |
| Decide and source physical reward fulfillment | YOU | Printful for on-demand patches/medals, local trophy shop for small runs |
| Test full payment + completion flow with Stripe test card | SHARED | Enroll, check off peaks, verify admin dashboard updates correctly |

# Phase 6 — Public Launch & Growth

Goal: Harden for real traffic, add discoverability, and set up the basics of sustainable growth.

PHASE 6 TASKS — Launch

| Task / Step | Owner | Notes / Details |
| --- | --- | --- |
| Set up error monitoring (Sentry free tier) | Claude Code | Catches runtime errors before users report them |
| Add rate limiting to Overpass and Google Maps proxy routes | Claude Code | Prevents API abuse if traffic spikes unexpectedly |
| Implement SEO — meta tags, sitemap, Open Graph images | Claude Code | Makes the app findable on Google, shareable on social |
| Build static challenge landing pages (one URL per challenge) | Claude Code | e.g. /challenge/colorado-14ers — indexable, shareable, linkable |
| Set up privacy-friendly analytics (Plausible) | Claude Code | Anonymous page views — no cookies, no GDPR headaches |
| Post in peakbagging communities | YOU | Reddit r/peakbagging, Facebook groups — seed with a free challenge to start |
| Decide community difficulty ratings feature | YOU | Should users be able to submit difficulty ratings on peaks? Scope decision only |
| Build community difficulty ratings (if decided) | Claude Code | Voting and averaging stored in Supabase per peak — shown on result card |

# Software Integration Map

Every connection between tools in the final application — what talks to what, how, and what data crosses each link.

| From | To | Method | What Flows |
| --- | --- | --- | --- |
| GitHub | Vercel | Git push → auto webhook | Source code triggers build and deployment automatically |
| Vercel | Next.js App | Hosts compiled build | Serves all pages and API routes over HTTPS |
| Next.js API Route | Overpass API (OSM) | Server-side HTTP POST | Peak name, elevation, GPS, OSM tags by bounding box |
| Next.js API Route | Supabase | Supabase JS client (HTTPS) | Quiz filter queries, peak lists, user data, spin counts |
| Next.js API Route | Wikimedia Commons API | Server-side HTTPS GET | Peak photo URL from OSM wikimedia_commons tag |
| Next.js API Route | Wikipedia REST API | Server-side HTTPS GET | 2-sentence peak description from page summary endpoint |
| Next.js API Route | Google Maps Distance Matrix | Server-side HTTPS GET | Drive time from user location to peak coordinates |
| Next.js API Route | Google Geocoding API | Server-side HTTPS GET | Quiz Q1 — converts city/zip input to lat/lon for radius filter |
| Next.js API Route | Hiking Project API | Server-side HTTPS GET | Nearby trails within 10mi of peak — zero results triggers fallback message |
| Next.js App | AllTrails (deep link) | URL generation, no API | Search link built from peak name — no scraping, no API key needed |
| Next.js App | CalTopo (deep link) | URL generation, no API | Map link pre-centered on peak lat/lon — always generatable |
| Supabase Auth | Next.js Middleware | JWT validation | Verifies user session on protected routes — saved lists, profile |
| Stripe | Next.js Webhook Route | HTTPS POST webhook | Payment confirmed → enrollment record written to Supabase |
| Next.js App | Stripe Checkout | Redirect + JS SDK | Enroll click → Stripe payment → redirect back to app |
| Cloudflare/Namecheap | Vercel | DNS CNAME record | Your domain routes to Vercel's servers |
| Vercel | All external services | Environment variables | All API keys stored in Vercel — never hardcoded in source |
| Sentry | Next.js App | SDK — client + server | Runtime errors captured and reported to Sentry dashboard |
| Plausible | Next.js App | Script tag | Anonymous page view analytics — no cookies, privacy compliant |

# Effort Estimate

| Phase | Your Time | Claude Code | Ships When Done |
| --- | --- | --- | --- |
| Phase 1 — Foundation (MVP) | 2–3 hrs | 1 session | Randomizer live at your domain |
| Phase 2 — Result Card Tier 1 | < 1 hr | 1 session | Photo + description on every result |
| Phase 2 — Result Card Tier 2 | 1–2 hrs | 1 session | Drive time + trailhead links live |
| Phase 2 — Result Card Tier 3 | < 1 hr | 1 session | Social proof + season indicator |
| Phase 3 — Quiz Engine | 1–2 hrs | 2 sessions | "Find My Next Peak" entry point live |
| Phase 4 — Auth & Saved Lists | 1–2 hrs | 1–2 sessions | Optional accounts, list saving |
| Phase 5 — Challenges & Payments | 3–4 hrs | 2–3 sessions | Paid challenges, admin dashboard |
| Phase 6 — Public Launch | Ongoing | 1 session | SEO'd, monitored, community seeded |

Your time is dominated by account setup and smoke testing — not technical decisions. Claude Code handles all of those within each session.

# Start Here — Phase 1 Prerequisites

Before any code is written, complete these five steps:

- Create a GitHub account at github.com

- Create a Vercel account at vercel.com (sign in with GitHub)

- Install Node.js on Ubuntu — nodejs.org, choose the LTS version

- Install Claude Code: npm install -g @anthropic/claude-code

- Register your domain name

Once those are done, open a terminal, navigate to your projects folder, and tell Claude Code: "Let's build a Next.js PWA for a peak randomizer and deploy it to Vercel." It takes it from there.

The Firecrawl-extracted Peakbagger data you already have is ready to be used as seed data in Phase 1. Have that file accessible when you start the first Claude Code session.

Peak Randomizer Build Plan v3  ·  Prepared with Claude